Master of Data Analytics

Agile Software Development

Winter 2026

CPSC-620-7

Bruno Sassi - NF1008627

Jorge Suarez - NF1007366

Luis Negrete - NF1006016

Tiago Ceolato – NF1006634

Professor

Omid Isfahani Alamdari

Assignment 2 – Retail Sales Summary Tool

March  8th , 2026

STEP 1 – TEAM FORMATION AND LIFTOFF

1. Team Charter

1.1 Mission

To design and deliver a modular Python-based Retail Sales Summary Tool that generates meaningful business insights from the Superstore dataset to support data-informed decision-making for retail sales stakeholders.

1.2 Vision

“Easy insights for smarter retail decisions.”

Our vision is to create reusable analytical components that could later support dashboards, reporting systems, or decision-support tools in real retail environments. While this sprint focuses on backend analytical functions, the long-term aspiration is to enable scalable and practical retail analytics solutions

1.3 Success Priorities

During the Liftoff Meeting, the team evaluated project priorities using Agile “success sliders.” After discussion and averaging individual scores, the final priorities for this sprint are:

| Priority Area | Final Emphasis |
| --- | --- |
| Deliver Value | High |
| Deliver On Time | High |
| Deliver On Budget | Medium |
| Deliver Full Scope | Medium |
| Customer Satisfaction | Medium |
| Team Satisfaction | Lower (short sprint context) |

Justification

Since this is a one-week sprint, delivering value and meeting deadlines are critical.

Budget and scope are controlled but less constrained in an academic context.

Customer satisfaction is relevant as we aim to generate useful insights for retail decision-makers.

Team satisfaction is important but considered less critical in a short-term sprint (acknowledging that in long-term projects this priority would increase).

The team explicitly recognized that Agile process adherence is more important than technical complexity for this assignment.

1.4 Working Agreements

To ensure effective collaboration, we agree to:

- Use a branch-per-feature workflow.

- Open at least one pull request per team member.

- Perform peer reviews before merging.

- Commit frequently with meaningful, descriptive messages.

- Reference user story IDs in commits and PRs for traceability.

- Update Taiga consistently as tasks move across stages.

- Communicate blockers early.

- Respect deadlines and shared responsibilities.

- Keep scope realistic.

- Avoid over-engineering.

- Prioritize code readability and modularity.

These agreements reflect both GitHub collaboration standards and Agile team discipline

1.5 Team Definition of Done

A user story is considered Done when:

- All acceptance criteria are met.

- Code is modular and clearly commented.

- Unit-level validation has been performed.

- A pull request has been reviewed and approved.

- Changes are merged into the main branch.

- The related task is updated in Taiga.

This Definition of Done ensures quality control, traceability, and alignment between development and Agile tracking tools, as GitHub and Taiga workflow.

1.6 Team Calendar

To maintain consistency and transparency, the team agreed on the following schedule:

Liftoff Meeting

- Date: February 27, 2026

- Purpose: Define mission, vision, priorities, working agreements, and responsibilities.

Sprint Duration

- Sprint Period: Monday, March 2 – Friday, March 6, 2026

- Duration: One full week (as required by the assignment).

Daily Stand-Ups

- Dates: March 2–6, 2026

- Time: 3:00 PM

- Duration: 15 minutes

Purpose: Share progress updates, identify blockers, and coordinate next steps

Even if brief or informal, daily coordination will be documented to demonstrate Agile discipline.

Sprint Review & Sprint Retrospective

- Date: Saturday, March 7, 2026

- Time: 3:00 PM

Purpose Sprint Review: Demonstrate the completed Python tool, and review user stories and sprint goal achievement.

Purpose Sprint Retrospective: Reflect on what went well, identify challenges, and discuss improvements for future sprints.

The scheduling of the review and retrospective on Saturday reflects the limited delivery timeline and ensures the sprint closes formally before submission.

2. Team Liftoff Summary

The Team Liftoff Meeting took place on February 27th to align expectations, define the project direction, and establish Agile working standards.

The team began by reviewing assignment requirements, emphasizing that the primary evaluation focus is on Agile process adherence rather than technical complexity. Members agreed that the sprint would run from Monday, March 2nd  to Friday, March 6th , ensuring distributed work throughout the week and avoiding last-minute development.

The group confirmed that the project would focus on building a Python-based retail sales summary tool using the Superstore dataset. It was clarified that no dashboard or UI is required; instead, the emphasis is on modular, reusable Python functions capable of generating meaningful sales, profit, and customer insights.

The team identified the target users as salespeople and retail decision-makers. Based on this understanding, the mission and vision were defined around enabling better decision-making through structured insights.

A significant portion of the meeting was dedicated to defining success priorities using Agile “sliders.” After discussion, the team agreed that delivering value and delivering on time are the most critical success factors for this short sprint. Scope and budget were considered moderate priorities, while team satisfaction, although important, was weighted slightly lower due to the limited sprint duration.

The team also formalized working agreements, including branch-per-feature development, mandatory pull requests, peer reviews before merging, and traceability between GitHub commits and Taiga user stories. A clear Definition of Done was established to ensure consistency and quality control.

A structured calendar was defined, including daily 15-minute stand-ups at 3:00 PM from Monday through Friday, followed by a Sprint Review and Sprint Retrospective on Saturday, March 7th . This structure ensures proper Agile ceremony execution despite the short project timeline.

Responsibilities were distributed across team members, including GitHub setup, Taiga configuration, drafting the Team Charter, and preparing the Liftoff Summary.

The meeting concluded with a shared understanding that disciplined collaboration, visible progress throughout the week, and adherence to Agile practices will be essential for project success.